Ravi Gupta and John Lee

ICS 499

4/3/18

Metro Bank: Online Banking System

Our project we have completed the following parts of our online banking systems for Iteration 3:

* Created a login page for Staff to login.
* Created staff homepage display staff information.
* Created functions for the Staff to approve beneficiary, ATM, and Cheque books.
* Implemented code when customer request beneficiary, ATM, or cheque books it sends to staff.
* Implement when staff approves it updates the customer account and add new status of beneficiary, ATM, and cheque books.
* Create a new page for message when login successfully or unsuccessfully.
* Added a tab for staff to login instead of a hidden page.
* Added new customers and staff into database as testing.
* Change password function for staff and updates in database.
* Created a customer account summary page that displays his/her account information.
* Created all of the customer php page (Account statement, add beneficiary, delete beneficiary, transfer fund, and issue ATM card/cheque book.
* Created a php page for staff and customer to change password.
* Created a view beneficiary php page for customer to see who they have putten as a beneficiary.
* Added alerts when staff approves customer request.
* Completed use cases and diagrams for our project.

We are still in the process of developing more parts into our online banking systems such as:

* Still in the process of editing more into our user guides as we build up our pages for our website.
* In the process, customer statements function page, need to retrieve and transaction from start date to end date.
* More testing to see if the functions for customer is working and no bugs.
* Add alerts when customer wants to add a beneficiary, ATM, and Cheque book.